**Edgemont Disc Golf Park Project**

2019:

* concept developed, different park areas evaluated, board approved building a temporary disc golf course in April
* summer was spent investigating designs, making connections with disc golf groups

2020:

* work with disc golf community to develop plan,
* review park areas in community with city and picked best location for course which was John Laurie Park
* lay out course,
* consult with residents and city and other stakeholders,
* adjust course,
* repeated rounds of communication with residents via meeting on site and newsletter and social media articles,
* testing and tracking of usage,
* settled on a plan for the most part,
* fund raising

2021:

* continued fund raising, significant funds raised
* continued community consultation and engagement **we are at this point**
* final layout of course,
* make final decisions on style of baskets, launch pads, decided to not install launch pads until 2022
* investigate construction timing around city trench, late fall or next year
* prepare project construction timeline.
* Have a learn to play event
* final presentation to community at large via webinar,
* community survey
* prepare RFP for project and get multiple bids for construction,
* finalize budget and prepare contract,
* get final approval from board and issue contract,
* finalize timeline,
* advise community of impending construction via signage
* build facility,
* have a grand opening ceremony

2022:

* review layout and launch pad locations, decide on where pads are needed, what type of material to use
* prepare RFP and get quotes for construction
* install pads as needed during summer of 2022
* turn over completed course to city